## Slide 1: SA5 Status Report to SA#95-e Charging Management (CH) Operation, Administration, Maintenance & Provisioning (OAM&P)
Thomas Tovinger, SA5 Chair, Ericsson
Zou Lan, SA5 Vice Chair, Huawei
Gerald Görmer, SA5 Vice Chair, MATRIXX Software
Mirko Cano Soveri, SA5 Secretary, ETSI MCC

## Slide 2: SA5 leadership
SA5
Thomas Tovinger (Ericsson) Chair since 08/2015 Zou Lan (Huawei) VC since 08/2019 Gerald Görmer (MATRIXX Software) VC since 08/2021
Secretary: Mirko Cano (MCC Support)
  Charging Sub-Working Group (SWG)
Gerald Görmer (MATRIXX Software) Chair since 08/2021 Chen Shan (Huawei) VC since 05/2016

## Slide 3: 2022 meeting calendar
Meeting | Date | City | Country | Host/ Region | Co-location
SA5#141e | 17-26 Jan 2022 | E-meeting | - | - | 
SA5#142e | 4-12 Apr 2022 | E-meeting | - | - | 
SA5#143e | 9-17 May 2022 | E-meeting | - | - | 
SA5#144e | 27Jun – 6 Jul 2022 | E-meeting | - | - | 
SA5#145 | 15-19 Aug 2022 | Gothenburg | Sweden | EF3 | 
SA5#145bis | 10-14 Oct 2022 TBC (potential ad-hoc) | TBD | TBD | TBD | 
SA5#146 | 14-18 Nov 2022 | TBD | TBD | N. Am. | 

## Slide 4: 2023 meeting calendar
Meeting | Date | City | Country | Host/ Region | Co-location
SA5#146bis | 16-20 Jan 2023 TBC (potential ad-hoc) | TBD | TBD | TBD | 
SA5#147 | 27 Feb – 3 Mar | TBD | TBD | EF3 TBC | 
SA5#148 | 17-21 Apr 2023 | TBD | TBD | N. Am. TBC | 
SA5#149 | 22-26 May 2023 | TBD | TBD | Asia TBC | 
SA5#150 | 21-25 Aug 2023 | TBD | TBD | EF3 TBC | 
SA5#151 | 9-13 Oct 2023 | TBD | TBD | Asia TBC | 
SA5#152 | 13-17 Nov 2023 | TBD | TBD | N. Am. TBC | 

## Slide 5: E-meeting process
Latest version described and agreed in S5-221002
Stable - Based on experiences from over one year of e-meetings – but still some fine-tuning improvements made at each meeting

## Slide 6: Inclusive language review
No new CRs found necessary for 2G-3G in existing Rel-17 TSs
New review expected after MCC “automatic upgrade” of Rel-16 TSs to Rel-17

## Slide 7: OpenAPI Task Force
After a series of very constructive calls and email exchanges within SA5 and with the OpenAPI Task Force, at an SA5 call the 8 March it was agreed to accept the latest CT compromise proposal for way forward, with some additional clarification proposals from SA5 and the more detailed process for how to realise it to be defined after SA#95.
Main aspects of the proposal:
  After every SA plenary, all OpenAPI files for the stable branches (one per release) shall be copied to the existing 5G_APIs repository.
  SA5 can continue working “as before” in its local Forge repositories.
  Cross-referencing of data types between TSs need to use the current method with relative references described in TS 29.501; i.e., all files are assumed to be residing on a flat directory/URI structure.
The key technical aspects of the latest proposal from CT, together with the additional SA5 clarifications, are found in the Annex slides at the end of this report.

## Slide 8: Charging (CH) WIs/SIs

## Slide 9
New or Revised Charging SIDs/WIDs
Number | Title | Source
SP-220158 | New WID on Network Slice charging based on 5G data connectivity | MATRIXX Software
SP-220156 | New WID on 5G Charging for Local breakout roaming of data connectivity | Vodafone, MATRIXX Software, Verizon, Telefonica, Huawei, Deutsche Telekom, Amdocs, Nokia, Nokia Shanghai Bell, Ericsson
SP-220134 | Revised WID Charging aspects of edge computing | Intel Sweden AB
SP-220291 | Revised WID Charging aspects of 5G LAN VN Group | Huawei
SP-220140 | Revised WID Charging aspects of Architecture Enhancement for NR Reduced Capability Devices | China Mobile Com. Corporation
SP-220138 | Revised SID on 5G roaming charging architecture for wholesale and retail scenarios | Ericsson LM

## Slide 10: Summary of ongoing Rel-17 CH WIs/SIs
WI code | WI Title | Completion rate | Target date
5GSIMSCH | IMS Charging in 5G System Architecture | 95% -> 100% | SA#95 (03/2022)
EDGE_CH | Charging aspects of Edge Computing | 20% -> 70% | SA#95 (03/2022) (exception request)
ARCH _NR_REDCAP | Charging aspects of Architecture Enhancement for NR Reduced Capability Devices | 0% -> 35% | SA#95 (03/2022) (exception request)
5G_ProSe_CH | Charging aspects of Proximity-based Services in 5GS | 5% -> 40% | SA#95 (03/2022) (exception request)
5GLAN_CH | Charging Aspects of 5G LAN VN Group | 5% -> 35% | SA#95 (03/2022) (exception request)
5G_CIoT_CH | Charging Enhancements for 5G CIoT | 5% -> 60% | SA#96 (06/2022) (ASN.1 related)
NETSLICE_DC_CH | Network Slice charging based on 5G Data Connectivity (Prel. Work before SA approval of new WID) | 0% -> 100% | SA#95 (03/2022)
CHROAM | 5G Charging for Local breakout roaming of data connectivity (Prel. Work before SA approval of new WID) | 0% -> 5% | SA#95 (03/2022) (exception request)
FS_5GLAN_CH | Study on Charging Aspect of 5G LAN-type Services | 95% -> 100% | SA#95 (03/2022)
FS_NETSLICE_CH_Ph2 | Study on charging aspects for enhancements of Network Slicing Phase 2 | 65% -> 70% | SA#96 (06/2022)
FS_NCHF_Ph2 | Study on Nchf charging services phase 2 | 20% -> 40% | SA#96 (06/2022)
FS_CHROAM | Study on 5G roaming charging architecture for wholesale and retail scenarios | 30% -> 50% | SA#96 (06/2022)

## Slide 11
Charging Exception requests
Number | Title
SP-220112 | Work Item Exception for Charging aspects of Edge Computing
SP-220116 | Work Item Exception for Charging aspects of Architecture Enhancement for NR Reduced Capability Devices
SP-220117 | Work Item Exception for Charging aspects of Proximity-based Services in 5GS
SP-220115 | Work Item Exception for Charging Aspects of 5G LAN VN Group
SP-220113 | Work Item Exception for 5G Charging for Local breakout roaming of data connectivity

## Slide 12
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5GSIMSCH | IMS Charging in 5G System Architecture | 95% -> 100% | TS 32.240, TS 32.260, TS 32.275, TS 32.281, TS 32.290, TS 32.291, TS 32.298, TS 32.297 | SP-190367 | SA#95 (03/2022) | Ericsson | - | -
5GSIMSCH
CRs agreed for ASN.1 source code and OpenAPI yaml for:
  IMS converged charging
  MMTel converged charging
  IMS converged charging announcement
Working Progress

## Slide 13
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
EDGE_CH | Charging aspects of Edge Computing | 20% -> 70% | TS 32.240, TS 32.255, TS 32.297, TS 32.291, TS 32.298 | SP-210861 | SA#95 (03/2022) (exception request) | Intel Corporation (UK) Ltd | - | -
5G_EDGE
Working Progress
pCRs agreed to TS 32.257 on :
  Add charging information for 5GS usage for Edge Computing
  Add principles and scenarios for edge enabling infrastructure resource usage charging
  Add charging information definition for edge enabling infrastructure resource usage charging
  Add principles and scenarios for edge application server deployment charging
  Add charging information definition for edge application server deployment charging
  Add principles and scenarios for edge enabling services charging
CR Rel-17 32.255 Add charging information for 5GS usage for Edge Computing
Draft TS 32.257 (S5-221643)
Send TS 32.257 for Information
Work Item Revision (see slide 9)
Work Item Exception (see slide 11)

## Slide 14
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
ARCH _NR_REDCAP | Charging aspects of Architecture Enhancement for NR Reduced Capability Devices | 0% -> 35% | TS 32.255, TS 32.256, TS 32.274, TS 32.291, TS 32.298 | SP-211428 | SA#95 (03/2022) (exception request) | China Mobile Com. Corporation | - | -
ARCH _NR_REDCAP
Working Progress
CR was agreed to TS 32.255 to include the support of New Radio Reduced Capability Devices
Work Item Revision (see slide 9)
Work Item Exception (see slide 11)

## Slide 15
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5G_ProSe_CH | Charging aspects of Proximity-based Services in 5GS | 5% -> 40% | TS 32.240, TS 32.277, TS 32.290, TS 32.291, TS 32.298 | SP-211429 | SA#95 (03/2022) (exception request) | CATT | - | -
5G_ProSe_CH
Working Progress
CRs were agreed to TS 32.277 for introduction of
  Update high level ProSe architecture
  Update general charging principles for 5G ProSe
  Adding basic principles for 5G ProSe convergent charging
  Adding message flows for 5G ProSe Direct Discovery converged charging
Work Item Exception (see slide 11)

## Slide 16
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5GLAN_CH | Charging Aspects of 5G LAN VN Group | 5% -> 35% | TS 32.240, TS 32.254, TS 32.255, TS 32.291, TS 32.298 | SP-211430 | SA#95 (03/2022) (exception request) | Huawei | - | -
5GLAN_CH
Working Progress
CR was agreed to TS 32.240 for general description of 5G LAN Type services charging
CRs were agreed to TS 32.255 for introduction of:
  Principles for the 5G VN group communication charging.
  Charging information: “5G Service Type Service“ in “PDU Session information“
CR was agreed to stage 3 TS 32.291 for 5G VN group communication charging.
Work Item Revision (see slide 9)
Work Item Exception (see slide 11)

## Slide 17
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5G_CIoT_CH | Charging enhancements for 5G CIoT | 0% -> 60% | TS 32.255, TS 32.291, TS 32.298 | SP-211448 | SA#96 (06/2022) (ASN.1 related) | Huawei | - | -
5G CIoT
Working Progress
CRs were agreed to TS 32.255 for the addition of charging information of:
  requirements and charging information of 5GS CIoT
  5GS CIoT in charging procedure
  5GS CIoT in EPC interworking procedure
  5GS CIoT in home-routed roaming procedure
CR agreed to TS 32.291 for introduction of:
  charging information of 5GS CIoT

## Slide 18
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
NETSLICE_DC_CH | Network Slice charging based on 5G Data Connectivity | 0% -> 100% | TS 32.255 | SP-220158 | SA#95 (03/2022) | MATRIXX Software | - | -
NETSLICE_DC_CH
(preliminary work before SA approval)
Working Progress
CR was agreed to TS 32.255 for introduction of :
  New Annex for Network slice charging based on 5G data connectivity
    General
    Architecture
    Network Slice charging based on 5G data connectivity principles
    Network Slice charging based on 5G data connectivity scenarios
    Definition of charging information

## Slide 19
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
CHROAM | 5G Charging for Local breakout roaming of data connectivity | 0% -> 5% | TS 32.240, TS 32.255, TS 32.291, TS 32.298 | SP-220156 | SA#95 (03/2022) (exception request) | Ericsson | - | -
CHROAM
(preliminary work before SA approval)
Working Progress
CR was agreed to TS 32.240 for introduction of :
  Addition of new reference point between vSMF and hCHF
  Addition of charging principles for local breakout scenario
  Addition of charging principles with MVNO involved
  Referencing Edge Computing charging principles
Work Item Exception (see slide 11)

## Slide 20
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_5GLAN_CH | SID on Charging Aspects of 5G LAN-type Services | 95% -> 100% | TR 28.822 | SP-201081 | SA#95 (03/2022) | Huawei | - | -
FS_5GLAN_CH
Working Progress
pCRs agreed to TR 28.822 for introduction of :
  Removal of the editor’s note in the TR
  Correction of the solution description for “CCS aggregates the usage of 5G VN Group per PDU session”
  Correction of the "Conclusions and Recommendations"
Draft TR 28.822 (S5-221644)
Send TR 28.822 for Approval

## Slide 21
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_NETSLICE_CH_Ph2 | Study on Charging Aspects for Network Slicing Phase 2 | 65% -> 70 % | TR 32.847 | SP-201082 | SA#96 (06/2022) | MATRIXX Software | - | -
FS_NETSLICE_CH_Ph2
Working Progress
pCR agreed to TR 32.847 for introduction of :
  Conclusion to specify partial solution #3.1 for Volume based Converged Charging per network slice
Draft TR 32.847 (S5-221645)

## Slide 22
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_NCHF_Ph2 | SID on Nchf charging services phase 2 | 20% -> 40% | TR 28.826 | SP-210390 | SA#96 (06/2022) | Ericsson | - | -
FS_NCHF_Ph2
Working Progress
pCRs agreed to TR 28.826 for introduction of :
  Cleanup of some clauses and references.
  Addition of uses cases for cancel (e.g. refund) failed event and operator defined charging triggers
One pCR for regarding service identifier based solution (S5-221736)
Draft TR 28.826 (S5-221646)

## Slide 23
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_CHROAM | SID on 5G roaming charging architecture for wholesale and retail scenarios | 30%-> 50% | TR 28.827 | SP-210391 | SA#96 (06/2022) | Ericsson | - | -
FS_CHROAM
Working Progress
pCRs agreed to TR 28.827 for introduction of :
  Editorial corrections on figures for potential solutions between visited MNO and home MNO
  Corrections on use cases between
    visited MNO and home MNO (clause 7.1)
    home MNO and subscriber (clause 7.2)
    MVNO and home MNO (clause 7.3)
    MVNO and subscriber (clause 7.4)
  Adding use case and solution for Reconciliation of wholesale charging (clause 7.6)
  Adding Conclusion for solutions where the SMF communicates with both the vCHF and hCHFs
Two pCRs for regarding roaming charging profile based solution (S5-221729 and S5-221732)
  Draft TR 28.827 (S5-221647)
  Work Item Revision (S5-221672)

## Slide 24
Charging TSs & TRs to be sent to SA#95e
Number | Title | For
SP-220131 | TS 32.257 "Telecommunication management; Charging management; Edge Computing domain charging; stage 2" | Information
SP-220130 | TR 28.827 "Study on 5G charging for additional roaming scenarios and actors " | Information
SP-220126 | TR 28.822 "Study on charging aspect of 5G LAN-type Services" | Approval

## Slide 25: OAM WIs/SIs

## Slide 26
Revised OAM WID/SIDs
Tdoc | Title
SP-220133 | Revised WID Edge Computing Management
SP-220135 | Revised WID Improved support for NSA in the service-based management architecture
SP-220136 | Revised WID Management data collection control and discovery
SP-220137 | Revised WID Enhanced Closed Loop SLS assurance
SP-220293 | Revised WID Management of the enhanced tenant concept
SP-220142 | Revised SID on network slice management capability exposure
SP-220144 | Revised WID on Enhancement of Handover Optimization

## Slide 27
New Rel-18 OAM WID/SIDs
Tdoc | Type | Release | Title | Source | Potential related groups
SP-220154 | New WID | Rel-18 | New Rel-18 WID on enhanced Edge Computing Management | Samsung Electronics Benelux BV | SA2, SA6, ETSI NFV, ETSI MEC
SP-220149 | New WID | Rel-18 | New WID on enhancement of 5G+ NRM features | Nokia, Nokia Shanghai Bell | SA2, RAN3
SP-220153 | New SID | Rel-18 | New SID on Fault Supervision Evolution | China Mobile Com. Corporation; HUAWEI | 
SP-220145 | New SID | Rel-18 | New SID on Basic SBMA enabler enhancements | Nokia, Nokia Shanghai Bell | 
SP-220146 | New SID | Rel-18 | New SID on Management Aspects of URLLC | China Unicom | RAN2
SP-220147 | New SID | Rel-18 | New Rel-18 SID on alignment with GSMA OPG and ETSI MEC for Edge computing management | Samsung Electronics Benelux BV | GSMA OPG, ETSI MEC
SP-220148 | New SID | Rel-18 | New Study on Management Aspects of 5GLAN | CMCC | SA2
SP-220150 | New SID | Rel-18 | New SID Study on Management of Cloud Native Virtualized Network Functions | China Mobile Com. Corporation | ETSI NFV
SP-220151 | New SID | Rel-18 | New SID on Management Aspect Enhancement of 5G MOCN Network Sharing | China Unicom | RAN3
SP-220278 | New SID | Rel-18 | New SID on intent-driven management for network slicing | Ericsson Inc. | TMF, ETSI ZSM
SP-220152 | New SID | Rel-18 | New SID on further Enhancements of Management of Trace/MDT | Nokia, Nokia Shanghai Bell | SA2, RAN3, RAN2

## Slide 28
OAM R18 time plan
Working Progress
R18 Time Plan:
S5-221173 Rel-18 time plan proposal for OAM (Endorsed)
  SA5 OAM Release 18 planning：
  Mar 2022 (TSG#95): SA5 SIDs/WIDs specified
  Sept 2022 (#97) and Dec 2022 (#98): SA5 SID concluded and Rel-18 WID started if needed
  Mar 2023 (TSG#99): Stage 1 work freeze
  Sep 2023 (TSG#101): Stage 2 Functional work Freeze and stage 3(OAM/CN related), provide inputs to CT
  Dec 2023 (TSG#102): Stage 2 Functional work Freeze and stage 3 (RAN related)
  SA5 OAM Release 19 planning：
  After Jun 2023 (TSG#100): start of Rel-19 planning
  Sep 2023 (TSG#101): Start of Rel-19

## Slide 29: Overview of Rel-17 SA5 OAM WIs/SIs
 | Rel-17 Operations, Administration, Maintenance and Provisioning (OAM&P) |  | 
1 | (finished) Additional NRM features | adNRM | 870026
2 | (finished) Enhancements of 5G performance measurements and KPIs | ePM_KPI_5G | 880025
3 | (finished) Management of MDT enhancement in 5G | e_5GMDT | 870025
4 | (Exception) Enhancement of QoE Measurement Collection | eQoE | 870027
5 | (finished) Management Aspects of 5G Network Sharing | MANS | 900021
6 | (finished) File Management | FIMA | 910030
7 | (Exception) Access control on management service | MSAC | 930010
8 | (finished) Enhancement of service-based management architecture | NSA_SBMA | 930009
9 | (finished) Autonomous network levels | ANL | 880027
10 | (Exception) Intent driven management service for mobile networks | IDMS_MN | 810027
11 | (Exception) Enhanced Closed loop SLS Assurance | eCOSLA | 870030
12 | (finished) Network policy management for 5G mobile networks | NPM | 860024
13 | (Exception) Enhancements of Management Data Analytics Service | eMDAS | 850028
14 | (finished) Enhancements of Self-Organizing Networks (SON) for 5G networks | eSON_5G | 870028
15 | (finished) Generic Plug and connect | PACMAN | 910029
16 | (finished) Enhancement of Handover Optimization | E_HOO | 880029
17 | (finished) Enhancements on EE for 5G networks | EE5GPLUS | 870022
18 | (finished) Discovery of management services in 5G | 5GDMS | 820035
19 | (Exception) Management data collection control and discovery | MADCOL | 880028
20 | (finished) Management of non-public networks | OAM_NPN | 870023
21 | (finished) Enhancement on Management Aspects of 5G Service-Level Agreement | EMA5SLA | 870024
22 | (finished) Management of the enhanced tenant concept | eMEMTANE | 880026
23 | (Exception) Edge Computing Management | ECM | 920019
24 | (Exception) Network slice provisioning enhancement | eNETSLICE_PRO | 940033
 | Rel-17 OAM&P Studies |  | 
1 | (R18) Study on continuous integration continuous delivery support for 3GPP NFs | FS_CICDNS | 910028
2 | (R18) Study on enhancement of service based management architecture | FS_eSBMA | 910031
3 | (R18) Study on management aspects of network slice management capability exposure | FS_NSCE | 910026
4 | (finished) Study on autonomous network levels | FS_ANL | 850032
5 | (finished) Study on management and orchestration aspects with integrated satellite components in a 5G network | FS_5GSAT_MO | 830025
6 | (finished) Study on enhancement of Management Data Analytics Service (finished) | FS_eMDAS | 850028
7 | (finished) Study on enhancements of edge computing management | FS_eEDGE_Mgt | 870029
8 | (finished) Study on access control for management service | FS_MNSAC | 890016
9 | (finished) Study on new aspects of EE for 5G networks | FS_EE5G | 870021
10 | (finished) Study on Management Aspects of 5G Network Sharing | FS_MANS | 920018
11 | (finished) Study on network slice management enhancements | FS_NSMEN | 860022
12 | (R18) Study on YANG PUSH | FS_YANG | 890017
8 ongoing WIs/SIs, 16 finished WIs, 8 finished SIs
8 ongoing WIs, 16 finished WIs
0 ongoing SIs, 8 finished SIs, 4 SIs moved to Rel-18

## Slide 30: Exception to be sent to SA#95-e
Tdoc | Title | Source
SP-220118 | Exception sheet for eQoE | Ericsson
SP-220111 | Exception sheet for MADCOL | Nokia
SP-220119 | Exception sheet for IDMS_MN | Huawei
SP-220120 | Exception sheet for eCOSLA | Ericsson
SP-220110 | Exception sheet for eMDAS | Intel
SP-220121 | Exception sheet for MSAC | Nokia
SP-220114 | WI Exception for eNETSLICE_PRO | Samsung Electronics Benelux BV
SP-220259 | WI Exception for ECM | Samsung (NOTE: Company contribution to SA)

## Slide 31: Overview of Rel-18 SA5 OAM ongoing WIs/SIs
Rel-18 Operations, Administration, Maintenance and Provisioning (OAM&P) |  |  |  |  | 
Intelligence and Automation |  |  |  |  | 
24 | Self-Configuration of RAN NEs | China Mobile, Huawei | RANSC | 940030 | SP-211431
Management Architecture and Mechanisms |  |  |  |  | 
25 | Network slicing provisioning rules | Ericsson | NSRULE | 940045 | SP-211449
26 | Enhancement of 5G Advanced NRM features | Nokia | eAdNRM | Wait for SA approval | S5-221510
27 | enhanced Edge Computing Management | Samsung, Intel | eECM | Wait for SA approval | S5-221554
Support of New Services |  |  |  |  | 
28 | Enhancements of EE for 5G Phase 2 | Orange | EE5GPLUS_Ph2 | 940037 | SP-211441
 | Rel-18 OAM&P Studies |  |  |  | 
Intelligence and Automation |  |  |  |  | 
1 | Study on enhancement of autonomous network levels | China Mobile, Huawei | FS_eANL | 940042 | SP-211446
2 | Study on evaluation of autonomous network levels | China Mobile, Huawei | FS_ANLEVA | 940041 | SP-211445
3 | Study on enhanced intent driven management services for mobile networks | Huawei, Ericsson | FS_eIDMS_MN | 940046 | SP-211450
4 | Study on intent-driven management for network slicing | Ericsson, Huawei | FS_IDNSMN | Wait for SA approval | S5-221513
5 | Study on AI/ ML management | Intel, NEC | FS_AIML_MGMT | 940039 | SP-211443
6 | Study on Enhancement of the management aspects related to NWDAF | China Telecom | FS_MANWDAF | 940034 | SP-211435
7 | Study on Fault Supervision Evolution | China Mobile, Huawei | FS_FSEV | Wait for SA approval | S5-221553
Management Architecture and Mechanisms |  |  |  |  | 
8 | Study on Enhancement of service based management architecture | Huawei, Ericsson | FS_eSBMA | 910031 | SP-211451
9 | Study on Basic SBMA enabler enhancements | Nokia | FS_BSEE | Wait for SA approval | S5-221506
10 | Study on Management Aspects of URLLC | China Unicom | FS_URLLC_Mgt | Wait for SA approval | S5-221507
11 | Study on Management Aspect of User Plane Enhancement | China Mobile | FS_MAUPE | Wait for SA approval | S5-221509
12 | Study on Management of Cloud Native Virtualized Network Function | China Mobile | FS _MCNF | Wait for SA approval | S5-221511
13 | Study on Management Aspect Enhancement of 5G MOCN Network Sharing | China Unicom | FS_MANS_phase2 | Wait for SA approval | S5-221512
14 | Study on continuous integration continuous delivery support for 3GPP NFs | Lenovo | FS_CICDNS | 910028 | SP-211427
15 | Study on further Enhancements of Management of Trace/MDT | Nokia | FS_e5GMDT_Ph2 | Wait for SA approval | S5-221514
16 | Study on YANG PUSH | Ericsson | FS_YANG | 890017 | SP-200765
Rel-18 OAM&P Studies |  |  |  |  | 
Support of New Services |  |  |  |  | 
17 | Study on enhancement of management of non-public networks | Huawei | FS_OAM_eNPN | 940035 | SP-211436
18 | Study on new aspects of EE for 5G networks Phase 2 | Orange | FS_EE5G_Ph2 | 940036 | SP-211440
19 | Study on Network and Service Operations for Energy Utilities | Samsung | FS_NSOEU | 940040 | SP-211622
20 | Study on Key Quality Indicators(KQIs)for 5G service experience | Huawei | FS_KQI_5G | 940032 | SP-211433
21 | Study on Deterministic Communication Service Assurance | Huawei | FS_DCSA | 940038 | SP-211442
22 | (R18) Study on management aspects of network slice management capability exposure | Alibaba | FS_NSCE | 910026 | S5‑221740
23 | Study on alignment with ETSI MEC for Edge computing management | Huawei | FS_MEC_ECM | Wait for SA approval | S5-221508
Altogether 28 WIs/Sis, including 23 ongoing Sis (9 waiting for SA approval) and 5 ongoing Wis (2 waiting for SA approval)

## Slide 32
Rel-17 WI MADCOL/ePM_KPI_5G/e_5GMDT/eQoE
ePM_KPI_5G: The following performance measurements and KPIs were agreed. With agreement of these contributions, it is concluded that this Rel-17 WI is 100% completed:
Rel-17 CR Add Space Division Multiplexing PRB Usage for MIMO cell;
Rel-17 CR TS 28.552 Remove the number of failed conditional handover executions which is not implementable
Rel-17 CR TS 28.552 Add one more trigger point to the Number of failed DAPS handover preparations performance measurement
Rel-17 CR TS 28.552 Modify description of MIMO PRB usage for cell
Rel-17 CR TS 28.552 Modify description of sampling occasion for scheduled layers
Rel-17 CR TS 28.552 Adding new packets based performance measurements
Rel-17 CR TS 28.552 Updating packets based performance measurements
Rel-17 CR TS 28.554 Define Reliability KPI in 5G Network
Editorial clean-up of mobility KPIs HO success rate
Editorial clean-up of mobility KPIs HO success rate
CR Rel-17 28.552 Add measurements related to location context transfer for LMF
CR Rel-17 28.552 Add measurements related to location determination for LMF
Rel-17 CR 28.552 Enhance PM on Handover failures per beam related to MRO for intra-system mobility
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
MADCOL | Management data collection control and discovery | 40%->40%->45% | TS28.533/28.532/28.622/ 28.623 | SP-200465 | SA#95 (Mar. 2022) (exception request) | Nokia | SA2/RAN2/RAN3 | 
ePM_KPI_5G | Enhancements of 5G performance measurements and KPIs | 50%->60%->70%->80% ->100% | TS28.552/32.425/28.554/32.426/32.450/32.451/32.455 | SP-200462 | SA#95 (Mar. 2022) | Intel | SA2/RAN2/RAN3 | 
e_5GMDT | Management of MDT enhancement in 5G | 85%->88%->95%->100% | TS32.421/32.422/32.423/28.622/28.623/28.523 | SP-200191 | SA#95 (Mar. 2022) | Ericsson | SA2/RAN2/RAN3 | 
eQoE | Enhancement of QoE Measurement Collection | 15%->20%->40%->60% ->90% | TS28.307/28.308/28.309/28.404/28.405/28.406/28.622/28.623/28.533 | SP-200193 | SA#95 (Mar. 2022) (exception request) | Ericsson | RAN2/RAN3/SA4 | 
MADCOL:
S5-221559 “Rel-17 Input to DraftCR 28.537 Add requirements for context data” is requested
S5-221577d1 “WI Exception MADCOL” was already sent on the reflector, no comments received
S5-221576d1 “Revised WID Management data collection control and discovery” down scoping Rel-18 was already sent on the reflector, no comments received
Reduced scope focuses on requesting data without detailed knowledge of the network deployment, and on discovering and retrieving historical data (as agreed in a SA5 conf call)
eQoE: Short summary of work item progress in Rel17:
Signalling Based Activation added for LTE and UTRAN.
Functionality added for NR:
Management Based Activation
Temporary stop and restart during RAN overload
NR service Virtual Reality (VR)
Signalling Based Activation
e_5GMDT: The following items have been approved for WI e-5GMDT during this e-meeting:
Add MDT reporting for NR
Add MDT signalling activation and deactivation mechanisms in a split architecture for NR
Add MDT management activation and deactivation mechanism in the case of split architecture for NR
Add parameter to configure beam level measurements in NR MDT

## Slide 33
Rel-17 WI adNRM/MANS/FIMA/ECM/NSA_SBMA
adNRM: A few correction CR agreed to fix NR, 5GC and slicing issues as well as NRM enhancements for SMFFunction and Asynchronous operation NRM.
MANS: The following items have been approved for WI MANS during this e-meeting
CR TS 28.541 Alignment on NR NRM for MOCN network sharing
CR TS 32.130 Add solution description for the requirements for the management of the shared NG-RAN NE(s) in MOCN network sharing scenario
CR TS 32.130 Add administrative management capability requirements
CR TS 28.541 Add administrativeState attribute in OperatorNRCellDU
CR TS 32.130 Clean up on concept and business level requirements
CR TS 32.130 Add missing use case and requirements for radio resources partitioning between POPs
NSA_SBMA: There is no agreement on the way of handing stage 3 for RAN and EUTRAN NRM, Inventory Management stage 2 and YANG Solution Set, Add description of the corresponding IOCs in the generic NRM specification. NSA_SBMA work is down scoped and close in Rel-17.
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
adNRM | Additional NRM features | 50%->75%->80%->100% | TS28.540/28.541/28.622/ 28.623 | SP-200192 | SA#95 (Mar. 2022) | Nokia | SA2/RAN3 | 
MANS | Management Aspects of 5G Network Sharing | 30%->40%->60%->100% | TS 28.541/28.552/32.130 | SP-201080 | SA#95 (Mar. 2022) | China Unicom | RAN2/RAN3 | 
FIMA | New WID on File Management | 65%->75%->100% | TS 28.537/28.622/28.623/28.532 | SP-210135 | SA#95 (Mar. 2022) | Nokia |  | 
ECM | Edge Computing Management | 0%->10%->25%->50% -> 90% | TS 28.538 | SP-210388 | SA#95 (Mar. 2022) (exception request) | Samsung | SA2/SA6/NFV | 
NSA_SBMA | Improved support for NSA in the service-based management architecture | 0%->10%->20%->100% | TS 28.622/28.623/28.659/28.663 | SP-210858-> SP-211121-> ->S5-215402 | SA#95 (Mar. 2022) | Huawei/Ericsson |  | 
FIMA:
S5-216597 “Rel-17 DraftCR 28.622 for FIMA” was approved at SA5#140.
S5-221243 “Rel-17 Input to DraftCR 28.622 Resolving editor's notes for FIMA” was approved at SA5#141
I need to merge S5-221243 into S5-216597 and put the result into a real CR (new Tdoc# required).
Stage 3 for that was approved at SA5#141 in S5-221247 “Rel-17 CR 28.623 Add file retrieval NRM fragment (OpenAPI definitions)” This needs to be done in any case.
ECM:
ECM was down scoped. Rel-17 Leftovers were added to a Rel-18 eECM WID.
Contribution Agreed in this meeting relates to Edge NRM, Edge Performance and LCM/Provisioning Flow.
ECM is now 90% complete (WI and TS).
ECM TS 28.538 submitted for Approval.
Remaining work to be done: Complete empty clauses and Editor’s notes
WI Exception request sent as company contribution to SA#95

## Slide 34
The following contributions were also email approved:
pCR TS28.104 Add service experience analysis solution
pCR TS28.104 Add network slice throughput analysis solution
pCR 28.104 Add MDA capability for MDA assisted energy saving analysis
pCR 28.105 Add NRMs for AI-ML model training
IDMS_MN:.
Following topics were discussed and agreed:
The generic intent information model and scenario specific intent expectations including stage2 and stage3(yaml solution set)
Intent creation/modification procedure update
Update description for general concept of intent content
TS 28.312 send SA for information
One exception to address remaining Editor’s Notes in TS 28.312
Following topics were discussed and need further discussion:
Alignment with TM Forum intent work
Model related to intentReport/intentFulfillment information
eCOSLA: The group has been working mainly on completion of solutions, main solutions discussed are pause-point and reporting. Good progress was made for reporting solution. Furthermore a discussion paper on communication service assurance and closed loop was presented and discussed.
eMDAS: It is agreed to ask for exception for this WI to extend the deadline for 3 months.
It is also agreed to send TS 28.104 and TS 28.105 to SA#95e for information.
The following contributions were agreed
Including individual PM, KPI, trace and QoE statistics and predictions as additional MDA types;
Add MDA types
CR Rel-17 28.622 Enhance NRM with geographical information supporting MDA
CR Rel-17 28.623 Enhance NRM with geographical information supporting MDA
pCR TS 28.104 add coverage issue analytics output area definition--stage2
pCR 28.104 Update MDA service framework and data definitions for coverage problem analysis
CR Rel-17 28.552 Add measurements to support coverage problem analysis for MDA
pCR TS28.104 Add E2E latency analysis solution
pCR TS28.104 Add network slice load analysis solution
pCR 28.104 Update use case and requirement for MDA assisted energy saving analysis
pCR 28.104 Update NRM for MDA request
pCR TS28.104 Add the requirements for ML model training for MDA
pCR draft TS28.104, Rapporteur clean-up
pCR draft TS28.104, further clarifications and supporting text for clause 6.3 MDA role in cross-domain service assurance
Add MDA context
pCR 28.105 Add scope
pCR 28.105 Add overview
pCR 28.105 Add service framework for AI-ML model training
pCR 28.105 Move in ML model training part from TS 28.104
pCR 28.104 Move out ML model training part to TS 28.105
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
ANL | Autonomous network levels | 71%->85%->100% | TS 28.100 | SP-200464 | SA#94 (Dec. 2021) | CMCC | TMF/SA2/RAN3/ZSM | Autonomous network
IDMS_MN | Intent driven management service for mobile networks | 70%->75%->80%->95% | TR28.812/TS 28.312 | SP-180899 | SA#95 (Mar. 2022) (exception request) | Huawei | SA2/RAN3/ZSM | Intent
NPM | Network policy management for 5G mobile networks based on NFV scenarios | 78%->85%->100% | TS 28.555/28.556 | SP-191211 | SA#95 (Mar. 2022) | CMCC | SA2/RAN2/RAN3 | Policy
eCOSLA | Enhanced Closed loop SLS Assurance | 60%->70%->80%->90% | TS28.535/28.536/28.533/28.541/28.546/28.552/28.553 | SP-200196 | SA#95 (Mar. 2022) (exception request) | Ericsson | ZSM/SA2/RAN3 | Closed loop interaction
eMDAS | Enhancements of Management Data Analytics Service | 0%->10%->25%->45%->65% | TS 28.104/ and another new TS (being requested by the revised WID) | SP-210132 -> Revised WID in S5 216348 | SA#95 (Mar. 2022) (exception request) | Intel,NEC | SA2/RAN3 | Data analytics
Rel-17 WI ANL/IDMS_MN/NPM/eCOSLA/eMDAS

## Slide 35
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
eSON_5G | Enhancements of Self-Organizing Networks (SON) for 5G networks | 70%->85%->90%->100% | TS 28.313/28.552/28.541/28.545 | SP-200194 | SA#95 (Mar. 2022) | Intel | RAN3 | SON
PACMAN | Generic Plug and connect | 20%->60%->70%->100% | TS 28.313/28.314/28.315/28.316 | SP-210260 | SA#95 (Mar. 2022) | Ericsson |  | 
E_HOO | Enhancement of Handover Optimization | 30%->40%->90%->100% | TS28.552/28.313/28.541 | SP-200466 | SA#95 (Mar. 2022) | Ericsson | RAN3 | SON
EE5GPLUS | Enhancements on EE for 5G networks | 70%->90%->100% | TS28.310/28.552/28.554/28.541 | SP-200188 | SA#94 (Dec. 2021) | Orange | SA2/RAN2/RAN3/ETSI EE/ITU-T/GSMA | Energy saving
5GDMS | Discovery of management services in 5G | 80%->90%->95%->100% | TS 28.533/28.532/531 | SP-181072 | SA#95 (Mar. 2022) | Huawei |  | Service based discovery
eSON_5G: The group agreed a couple CRs for adding capabilities to support requirements of MnS producer to notify consumers when the C-SON or D-SON functions take SON actions. A couple of CRs were also proposed to add stage 2 and stage 3 solutions for CCO NRM, and were email approved.
PACMAN: All the contributions were approved in this meeting and will be merged to TS 28.314, 28.315 and TS 28.316.
Rel-17 WI eSON_5G/PACMAN/E_HOO/EE5GPLUS/5GDMS
E_HOO:
The Draft CR to 28.313 was agreed.
Additions to TS 28.552, 5G performance measurements were agreed.
A new KPI in TS 28.554, 5G end to end Key Performance Indicators (KPI) was agreed.
The WID was updated to reflect the work that has been done.
The WI is now complete. The Rapporteur thanks for the engagement from other companies.
5GDMS:
A solution was agreed for discovery of managed entities. NRM is updated and solution sets are provided.

## Slide 36
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
OAM_NPN | Management of non-public networks | 70%->80%->85%->100% | TS28.557/28.541/28.531/28.533/28.552/28.554 | SP-200189 | SA#95 (Mar. 2022) | Huawei | SA2/RAN3 | NPN
EMA5SLA | Enhancement on Management Aspects of 5G Service-Level Agreement | 70%->75%->85%->100% | TS28.531/28.541 | SP-200190 | SA#95 (Mar.2022) | China Mobile | SA2/RAN3 | SLA
eMEMTANE | Management of the enhanced tenant concept | 20%->40%->45%->100% | TS28.531/28.532/28.533/28.541 | SP-200463 | SA#95 (Mar.2022) | Huawei | SA2 | Tenant
MSAC | Access control for management service | 0%->10%->50%->60% | TS28.533/28.622/28.623/28.532 | SP-210859 | SA#95 (Mar. 2022) (exception request) | Nokia | SA3 | 
eNETSLICE_PRO | Network slice provisioning enhancement | 0%->0%->50% | TS 28.531/28.541 | S5-215497 | SA#95 (Mar. 2022) (exception request) | Samsung |  | Slicing
OAM_NPN:
Agreed solutions for management of SNPN.
Agreed solutions for management of PNI-NPN
Agreed to send the draft TS 28.557 for SA Approval
eMEMTANE: The downscoping to this WI is proposed in S5-221223.
EMA5SLA: The Completion status is 100% and following items have been approved for EMA5SLA during this e-meeting:
Rel-17 CR 28.541 Update RANSliceSubnetProfile attributes
Rel-17 CR 28.541 Update energy efficiency attribute
TS 28.541 Clean up of eMA5SLA
Rel-17 WI OAM_NPN/EMA5SLA/eMEMTANE/eNETSLICE_PRO
MSAC: enhance NRM to support access control For both stage 2 and stage 3 submitted and discussed, a few problems are addressed in this meeting. Stage 2 network resource mode, and corresponding Stage 3 code for access control need further improved.
eNETSLICE_PRO:
An exception is submitted
First attempt to fix stage 3 got approved
Topic discussed (but not agreed) slice subnet capabilities, feasibility check, reservation

## Slide 37
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_EE5G | Study on new aspects of EE for 5G networks | 70%->75%->80%->90%->100% | TR 28.813 | SP-200188 | SA#94 (Dec. 2021) | Orange | SA2/EE | Energy saving
FS_YANG | Study on YANG PUSH | 5%->10%->10%->10%->10% | TR 28.818 | SP-200765 | SA#95 (Mar. 2022) ->SA#98 (Dec.2022) -> Rel-18 | Ericsson | ONAP | YANG
FS_CICDNS | continuous integration continuous delivery support for 3GPP NFs | 0%->15%->30%->50%->75%->80% | TR 28.819 | SP-210133 | SA#95 (Mar.2022) ->SA#96 (Jun. 2022) -> Rel-18 | Lenovo, China Mobile | ETSI NFV | 
FS_MANS | Study on Management Aspects of 5G Network Sharing | 5%->90%->100% | TR 28.825 | SP-210387 | SA#94 (Dec2021) | China Unicom | RAN3 | 
Rel-17 SI FS_EE5G/FS_YANG/FS_CICDNS/FS_eEDGE_Mgt/FS_MANS
FS_CICDNS:
While some contributions were approved, the key contributions regarding the overall 3GPP place in testing and one solution could not find agreeable text in the meeting. However, finally the concepts were agreed and the SID is likely to be completed in the next meeting.
FS_YANG: Next step for FS_YANG is endorsed. This study will continue in Rel-18.

## Slide 38
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_NSMEN | Study on network slice management enhancements | 90%->95%->100% | TR 28.811 | SP-191192 | SA#94 (Dec. 2021) | Huawei, Nokia | SA2/RAN3 | SLA
FS_eSBMA | Enhancement of service based management architecture | 15%->35%->45% | TR 28.925 | SP-210136 ->S5-216595 | SA#95 (Mar.2022) ->SA#97 (Sep.2022) -> Rel-18 | Huawei, Ericsson | ETSI ZSM | architecture
FS_NSCE | Study on network slice management capability exposure | 25%->40%->65%->70% | TR 28.824 | SP-210131 | SA#95 (Mar.2022) ->SA#98 (Dec.2022) -> Rel-18 | Alibaba | SA3, SA, RAN | exposure
FS_eSBMA: No contributions submitted for this meeting.
Rel-17 SI FS_NSMEN/FS_eSBMA/FS_NSCE
FS_NSCE: Several contributions have been approved, group has decided to continue the work in Rel-18.
S5-221719 Clarification on access to exposed MnS
S5-221742 Add solution for product and service order procedures to clause 7
S5-221743 Update procedure and add solution for product on-boarding
S5-221432 Remove EN in 5.4
The following pCRs were also email approved:
S5-221713 Skeleton restructuring proposal
S5-221714 Key issue and solution on exposure without going through BSS
S5-221570 Add solution on eMnS discovery service

## Slide 39: TRs / TSs to be sent to SA#95-e
Tdoc | Title | Source | Sent for
SP-220125 | TS 28.557 "Management and orchestration; Management of Non-Public Networks (NPN); Stage 1 and stage 2" | Huawei | Approval
SP-220129 | TS 28.312 "Management and orchestration; Intent driven management services for mobile networks" | Huawei | Information
SP-220127 | TS 28.104 "Management and orchestration; Management Data Analytics" | Intel | Information
SP-220128 | TS 28.105 "Management and orchestration; Artificial Intelligence/ Machine Learning (AI/ML) management" | Intel | Information
SP-220122 | TS 28.314 "Management and orchestration; Plug and Connect; Concepts and requirements" | Oy LM Ericsson AB | Approval
SP-220123 | TS 28.315 "Management and orchestration; Plug and Connect; Procedure flows" | Oy LM Ericsson AB | Approval
SP-220124 | TS 28.316 "Management and orchestration; Plug and Connect; Data formats" | Oy LM Ericsson AB | Approval
SP-220132 | TS 28.538 "Management and orchestration; Edge Computing Management" | Samsung Electronics Benelux BV | Approval

## Slide 40: TSs to be Withdrawn or Not promoted to Rel-17
Title | Action | Reason
TS 28.544 “Self-Organizing Networks (SON) for 5G networks; Network Resource Model (NRM)” | Withdraw | The SON_5G WID that created this TS is finished, and the TS was not used (all updates were made in 28.541).
TS 32.508 “Procedure flows for multi-vendor plug-and-play eNode B connection to the network” | Do not promote to Rel-17 by “automatic upgrade” | The new TS 28.315 and TS 28.316 cover all the specifications of TS 32.508 and TS 32.509 respectively in Rel-17.
TS 32.509 “Data formats for multi-vendor plug and play eNode B connection to the network” | Do not promote to Rel-17 by “automatic upgrade” | The new TS 28.315 and TS 28.316 cover all the specifications of TS 32.508 and TS 32.509 respectively in Rel-17.

## Slide 41
TEI CRs (Charging & OAM)
Number | Title
SP-220185 | Rel-16 CRs on TEI
SP-220186 | Rel-17 CRs on TEI

## Slide 42
Charging CRs
Number | Title
SP-220155 | Rel-17 CRs on 5G Charging for Local breakout roaming of data connectivity
SP-220159 | Rel-17 CRs on Charging enhancements for 5G CIoT
SP-220160 | Rel-17 CRs on Charging aspects of Proximity-based Services in 5GS
SP-220162 | Rel-17 CRs on Charging enhancement for URLLC
SP-220164 | Rel-17 CRs on Charging Aspects of 5G LAN VN Group
SP-220166 | Rel-16 CRs on Network Slice Management Charging in 5G System
SP-220167 | Rel-17 CRs on IMS Charging in 5G System Architecture
SP-220175 | Rel-17 CRs on Charging aspects of Edge Computing
SP-220157 | Rel-17 CRs on Network slice based on 5G Data Connectivity
SP-220169 | Rel-17 CRs on Charging aspects of Architecture Enhancement for NR Reduced Capability Devices
SP-220170 | Rel-16 CRs on CHF-controlled quota management

## Slide 43: OAM CRs (1)
Number | Title
SP-220161 | Rel-16 CRs on Enhancement of performance assurance for 5G networks including network slicing
SP-220163 | Rel-17 CRs on Discovery of management services in 5G
SP-220165 | Rel-16 CRs on Management of MDT in 5G
SP-220168 | Rel-17 CRs on Additional NRM features
SP-220171 | Rel-17 CRs on Management of MDT enhancement in 5G
SP-220172 | Rel-17 CRs on Enhancement of Handover Optimization
SP-220173 | Rel--17 CRs on Edge Computing Management
SP-220174 | Rel-17 CRs on Enhanced Closed loop SLS Assurance
SP-220176 | Rel-17 CRs on Enhancement on Management Aspects of 5G Service-Level Agreement
SP-220177 | Rel-17 CRs on Enhancements of Management Data Analytics Service

## Slide 44: OAM CRs (2)
Number | Title
SP-220178 | Rel-17 CRs on Network slice provisioning enhancement
SP-220179 | Rel-16 CRs on NRM enhancements
SP-220180 | Rel-17 CRs on Enhancements of 5G performance measurements and KPIs
SP-220181 | Rel-17 CRs on Enhancement of QoE Measurement Collection
SP-220182 | Rel-17 CRs on Enhancements of Self-Organizing Networks (SON) for 5G networks
SP-220183 | Rel-17 CRs on File Management
SP-220184 | Rel-17 CRs on Management Aspects of 5G Network Sharing

## Slide 45: Annex – Details of the OpenAPI Task Force proposal agreed by SA5

## Slide 46: Original New proposal from CT on 28.02.2022
The pre-requisite, or starting assumption, is that the normative content of 3GPP TS's shall use for cross-referencing of data types between TS's the current method described in TS 29.501; i.e., all files are assumed to be residing on a flat directory/URI structure; therefore, cross-referencing shall not use absolute URIs, or relative-path URI references that assume a certain directory structure. The reason for that is that normative OpenAPI content should not hard-code any dependency against specific repository host names, or any directory/URI path structure of any specific Git repositories.
Consequently, all OpenAPI files for the stable branches (one per release) shall end up being officially published in the existing 5G_APIs repository. As a way to improve the quality of our specifications, the copy of the SA5 files should be done just before the plenary, after the TSG tdoc submission deadline This will give the opportunity to perform a final sanity check on the whole set of specifications and to correct any leftover error at the plenary level (with company CRs) if needed before the approval of the specifications. This would avoid a 3-months delay before the correction of errors detected at the plenary.
  SA5 proposal: In case there is an error found during the sanity check before SA plenary, the company CR author uses SA5 integration forge branch for further update and validation. CR author provides company CR to SA plenary accordingly. After SA plenary, SA5 code moderator copies the SA5 files from SA5 forge repository to the 5G_API repository.
However, 3GPP WGs can continue using existing GitLab repositories and working procedures for developing and testing their specs, so there is no need that they change their everyday usage of GitLab, since this was considered as a drastic change of their well-established procedures, and the change was regarded as inefficient. It's not that this practice is encouraged for other WGs that may start developing OpenAPI content, but this is, instead, exceptionally accepted in order to avoid an excessive impact on those WGs which may be currently following quite different working practices with regard to OpenAPI handling in GitLab.
The impacts on those WGs that prefer to keep their own repository (as opposed to developing and testing OpenAPI content on a draft branch of the 5G_APIs repository) is:
  Those TS's that currently have absolute-URI references should be changed to use relative-path URI references (to achieve this, and for successful resolution of references, they may need to copy a subset of YAML files from 5G_APIs to their own repository; this is supposed to be assumable, given that those referenced files are believed to be quite stable)
  After every plenary, the newly produced OpenAPI content from those WGs with own repositories will be copied to the 5G_APIs repository
  The file naming of the OpenAPI YAML files needs to follow the standard naming described in TS 29.501, i.e. the must be prefixed with the TS number (e.g. TS29571_CommonData.yaml); otherwise, it is not possible to be placed on the same directory/URI location, due to name collision with files from other WGs.

## Slide 47: Highlights and impacts on SA5 of New Forge proposal from CT the 28.02.2022
The pre-requisite/assumption, is that the normative content of 3GPP TS's shall use for cross-referencing of data types between TS's the current method described in TS 29.501:
  all files are assumed to be residing on a flat directory/URI structure; therefore,
  cross-referencing shall not use absolute URIs, or relative-path URI references that assume a certain directory structure..
All OpenAPI files for the stable branches (one per release) shall end up being officially published in the existing 5G_APIs repository. The copy of the SA5 files should be done just before the plenary, after the TSG tdoc submission deadline
SA5 OAM keeps the current WoW with additional changes:
  No absolute-URI reference (impact to 5gcNrm.yaml to CT YAML files, change to local dependence with local copy of referred CT yaml files)
  After every plenary, the newly produced OpenAPI content from those WGs with own repositories will be copied to the 5G_APIs repository
  The file naming of the OpenAPI YAML files needs to follow the standard naming described in TS 29.501, i.e. the must be prefixed with the TS number (e.g. TS29571_CommonData.yaml);.

## Slide 48: Thank you!